Project Planning

Completed phase document for mentor review

| Project | SB Stocks - Paper Trading Platform |
| --- | --- |
| Phase | Project Planning Phase |
| Progress | 100% |
| GitHub Repository | https://github.com/duday8329-ai/stock_trading_app |
| Live Demo | https://sb-stocks-docker.onrender.com |

# Phase Plan

| Phase | Duration | Status | Deliverable |
| --- | --- | --- | --- |
| Project Architecture | 1h 0m | 100% | Architecture docs, ER diagram, user flow, MVC pattern |
| Setup and Configuration | 30m | 100% | Client/server setup, env example, deployment config |
| Backend Development | 8h 0m | 100% | Auth, trading APIs, portfolio, watchlist, admin APIs |
| Database Development | 2h 0m | 100% | MongoDB connection and Mongoose models |
| Frontend Development | 8h 0m | 100% | React pages, routes, responsive UI |
| Project Execution | 30m | 100% | Local steps, Render deployment, live demo |

# Risks and Mitigation

Market API rate limits are reduced through caching and fallback data.

Secrets are protected through environment variables and ignored `.env` files.

Deployment environment issues are handled with Docker.